Technical Annex

## QUALITY OF LIFE AND MANAGEMENT OF LIVING RESOURCES

FULL TITLE

Development of a safe, efficacious bluetongue virus vaccination strategy for Europe

ACRONYM:

Bluetongue vaccination

KEY ACTION No AND TITLE:

1999/C361/06

CONTRACT NO:

QLRT-2000-01722

TABLE OF CONTENTS

1.    OBJECTIVES AND EXPECTED ACHIEVEMENTS	3

# 2.	Project Workplan

# 2.1	Introduction	4

# 2.2	Description of the Work Packages

# Work Package 1. Establishing of colonies of European vector Culicoides spp.	6

# Work Package 2. Assessment of possible reversion to virulence of vaccine viruses on 	7

# passage through European vector species of Culicoides

Work Package 3. Assess the risk (frequency) posed by genome segment 		       8

reassortment between selected vaccine viruses and wild-type BTV

Work Package 4. To develop efficacious inactivated whole virus vaccines & to                 9 measure their efficacy in comparison with live virus vaccines & experimental

subunit vaccines

# Work Package 4.1. Methodologies of development of inactivated vaccines	10

# Work Package 4.2. Methodologies of development of inactivated vaccines            	              11

# Work Package 4.3. Methodologies of safety & potency testing of inactivated vaccines        12

# Work Package 5. To further develop & evaluate particle or subunit-based                          13

# vaccines using recombinant baculovirus expressed VLPs & CLPs or other chimaeric orbivirus proteins

Work Package 6. To develop molecular epidemiological methodologies to enable              14

backtracking of BTV outbreaks & to enable differentiation between vaccine

viruses & field strains

2.3 Project structure, planning and timetable	
  List of participants									 15
  Table 1. Workpackage list								 16
  Diagram 1. Gantt chart									 17
  Table 2. List of milestones								 18
  Table 3. List of deliverables								 19
  Figure 1. PERT diagram								    20

3.    ROLE OF PARTICIPANTS							    21

4.    PROJECT MANAGEMENT AND COORDINATION 	      			   27

Figure 2. Management chart								   28

5.    EXPLOITATION AND DISSEMINATION ACTIVITIES			   	   29

# ETHICAL ASPECTS AND SAFETY PROVISIONS                                                     29

# ONGOING EC FUNDED PROJECTS                                                                            30

# 1.	OBJECTIVES AND EXPECTED ACHIEVEMENTS

Outbreaks of bluetongue (BT) have occurred several times in Europe in the past, resulting in over 200,000 dead sheep. In 1998-2001, BT is once again causing severe animal health and trade problems in much of southern Europe and the current outbreaks have already resulted the deaths of over 250,000 sheep. Throughout the current series of outbreaks the affected countries have attempted to control and eradicate the virus by restriction of animal movements and other traditional zoosanitary measures. Sadly this has not been sufficient to halt its spread.

BT is exceptionally difficult to control because it is transmitted by certain vector species of Culicoides biting midge. These are able to travel long distances on the wind so that appearance of the virus is difficult to predict and the origins of incursions difficult to identify. Furthermore, the major European vector species of Culicoides (C. imicola, and possibly species in the C. obsoletus and/or C. pulicaris gps.) have not been colonised so their respective efficiencies in transmitting the virus are unknown, and appropriate vector control measures yet to be devised. In this project methodologies will be devised and sequence data acquired, to enable backtracking of virus incursions to source (Objective 7). Attempts will be also be made to colonise European vector species of Culicoides and to test live vaccine viruses for possible reversion to virulence, subsequent to insect passage (Objective 2).

In the control of most infectious diseases vaccination is a vital element. However, in the case of BT in Europe this is an issue that is fraught with difficulties. The existing commercially available BTV vaccines are all live attenuated preparations that cause a viraemia in a proportion of vaccinated animals. Their use is associated with many concerns and limitations so that many countries prohibit their use. One major concern is that vaccine viruses may re-assort with wild-type viruses in the field leading to the development of new strains of virus with different or possibly enhanced virulence characteristics. A further major concern is that vector species of Culicoides may ingest vaccine viruses from vaccinated animals and after reversion to virulence on passage through the vector may transmit it in the field thus spreading disease. Scientific objectives 1 and 2 of this project address both of these important areas of concern.

The best long-term vaccination strategy for Europe would be to develop and use new inactivated whole virus or sub-unit vaccines that are inherently safe and confer enhanced protection to the target species of livestock. A further advantage in the use of non-replicating vaccines is that it is possible to develop tests to differentiate between vaccinates and naturally infected animals thus enabling the detection of field virus infections during the course of a vaccine campaign. Such candidate vaccines and tests will be developed by completing Objectives 3 - 6 and the most “promising” vaccines will be considered for commercial production. Consequently, the project will address all of the above areas by completing the following objectives:

- To examine the ability of live vaccine viruses to re-assort with wild-type viruses in both insect vectors and vertebrate hosts, and to partially characterise any reassortants.

- To attempt to colonise European potential vector species of Culicoides in the laboratory and to assess reversion to virulence of vaccine viruses in sheep subsequent to passage through one or more of these vectors (possibly C. imicola, C. nubeculosus, C. obsoletus).

- To develop methodologies for producing safe, efficacious, inactivated whole virus vaccines, to measure their immunogenicity in comparison with the existing live virus vaccines.

- To carry out trials comparing the efficacy of experimental sub-unit vaccines with new inactivated whole-virus vaccines and the commercially available live virus vaccines, and to evaluate them as candidates for commercial production.

- To further develop and evaluate particle or subunit-based vaccines using recombinant baculovirus expressed virus-like particles (VLP) and core-like particles (CLP) of BTV, or based upon other orbivirus proteins (e.g. VP7(T13) or VP2).

- To develop test(s) enabling differentiation between animals infected with a live BTVs (field or attenuated vaccine virus infection) and those vaccinated with non-replicating vaccines.

- To develop molecular epidemiological methodologies for backtracking BTV outbreaks to source and differentiating vaccine viruses from field strains.

2.	PROJECT WORKPLAN

2.1  Introduction

With the continuing spread of BTV across southern Europe and North Africa it is evident that application of traditional zoosanitary measures over the past 3-4 years has failed to contain the virus incursions, much less eliminate them. Clearly the absence of a safe and effective vaccination policy for Europe is one of the major causes of this failure. Even when the present series of BTV outbreaks is finally brought under control, the EU will remain under threat from future incursions of the virus. With the advent of global warming, which is increasing the range and seasonal incidence of the Culicoides vectors, accession of new Member States and enhanced animal movements into and within the Union, the risk of BTV incursions and their magnitude is likely to increase, year by year. What is needed for Europe is a series of BTV vaccines that are licenced for use here, are efficacious in a European context and are demonstrably safe. In order to fulfil these requirements this project will adopt three major approaches.

Firstly, certain aspects of concern in the use of the existing commercially available BTV vaccines will be tested to assess the likelihood of reassortment with co-infecting field viruses and to determine whether passage through European vectors could result in the spread of disease.

Secondly, the project will seek to develop and then test inactivated BTV vaccines. This will involve the production of inactivated whole viruses, synthetic virus like particles (VLPs) and recombinant sub-unit vaccines, and also the development of nucleic acid based vaccination methods, as well as novel (slow release) delivery systems and possibly selected adjuvants, to produce vaccines that are inherently safe and provide enhanced protection. The benefits accruing from this area of work will take significantly longer to reach fruition than those from the first approach but it is intended, as an integral and natural extension of project findings, that the best candidate vaccine(s) will be considered for commercial production. This intention is reflected by inclusion of Partner 3 in the project, who has a long and successful track record of inactivated-orbivirus vaccine production. As part of this work it is also intended to develop test(s) based upon one or more of the BTV non-structural proteins to enable differentiation between animals vaccinated with the new non-replicating vaccines, and those infected with live virus (field and/or live vaccine). Antibodies to the BTV non-structural proteins only develop in animals infected with live virus.

Thirdly, a database of BTV sequences will be set up using existing virus stocks of Partners 1 and 2, and other BTVs acquired during the course of project work. This will provide a comprehensive resource facilitating differentiation between vaccine viruses and field strains (ie. to enable the detection of vaccine breakdown), and for identifying the source of BTV incursions.

In addition to the three major approaches attempts will also be made to colonise one or more of the European vector species of Culicoides to facilitate the studies into the potential transmission of vaccine viruses. Prior to the establishment of such colonies “wild-caught” specimens will be used, with the known vector C. variipennis being available as a positive control.

The scientific objectives of the project, as stated in Section 1 (Objectives and Achievements) will be achieved via the following 6 Workpackages:

2.3 Project structure, planning and timetable

List of participants

Partner 1,

Contact persons:

Dr PS Mellor,	Dr PPC Mertens

The Institute for Animal Health,

Pirbright Laboratory,

Ash Rd., Pirbright, Woking, Surrey, GU24 0NF, UK.

E-mail philip.mellor@bbsrc.ac.uk	peter.mertens@bbsrc.ac.uk

Tel.:	+(44-1483) 232 441

Fax: 	+(44-1483) 232 448

Partner 2

Contact person:

Dr J Paweska,

Onderstepoort Veterinary Institute,

PO Box X05,

Old Soutpan Rd.,

Onderstepoort, South Africa.

E-mail janusz@moon.ovi.ac.za

Tel: 	+(27-12) 5299 111

Fax:	+(27-12) 5656 573

Partner 3

Contact person:

Dr M Lombard,

MERIAL Grande Prophylaxis Enterprise,

29, Avenue Tony Garnier,

69007 Lyon, France.

E-mail michel.lombard@merial.com

Tel:	+(33-4) 7272 3037

Fax:	+(33-4) 7272 3181

Partner 4

Contact person:

Dr D. Panagiotatos,

Ministry of Agriculture, Directorate General of Veterinary Services,

2, Acharnon St., 10176 Athens, Greece.

E-mail vetserv@ath.forthnet.gr

Tel:	+(30-1) 883 5420

Fax:	+(30-1) 822 9188

Partner 5							Partner 6

Contact person:							Contact person:

Prof P Roy,							Prof HO Alpar,

Pathogen Molecular Biology & Biochemistry Unit,			Centre for Drug Delivery Research,

Dept. of Infectious & Tropical Diseases,				London School of Pharmacy,

London School of Hygiene & Tropical Medicine,			29-39 Brunswick Square,

Keppel Street, London, WC1E 7HT, UK.				London, WC1N 1AX, UK.

E-mail polly.roy@lshtm.ac.uk					E-mail oya.alpar@as1.ulsop.ac.uk

Tel:	+(44-1865) 281 640					Tel:	+(44-207) 753 5928

Fax:	+(44-1865) 281 696					Fax:	+(44-207) 837 5942

Table 1: Workpackage list

| Work-package No. | Workpackage title | Responsible partner No. | Person-months | Start month | End month | Deliverable No. |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Attempted colonisation of potential European vector species of Culicoides | 2 | 48 | 0 | 36 | 1,2,3 |
| 2 | To assess reversion to virulence of vaccine viruses on passage through vectors & tested in sheep | 1 | 36 | 0 | 36 | 4,5 |
| 3 | Assess the risk (frequency) posed by reassortment between selected vaccine viruses and wild-type BTV | 1 | 30 | 0 | 36 | 6,7,8 |
| 4 | To develop efficacious inactivated vaccines & to measure their immuno-genicity in sheep & other ruminant species | 3,1 | 181 | 0 | 36 | 9,10,11,12 |
| 5 | To develop & evaluate novel inactivated vaccines, & an assay differentiating between infected & vaccinated animals | 5,1 | 148 | 0 | 36 | 13,14,15,16, 17 |
| 6 | To develop molecular epidemiological methods to identify the source of BTVs causing outbreaks & to differentiate between vaccine & field strains | 1 | 84 | 0 | 36 | 18,19,20 |
|  | TOTAL |  | 527 |  |  |  |

| Milestone No | Title | Delivery date | Participants | Description |
| --- | --- | --- | --- | --- |
| 1 | Collection of European vectors from the wild | 24 | 1, 2 | Vectors collected, blood fed & eggs laid |
| 2 | Rearing of European vectors & establishment of colonies | 36 | 1, 2 | Larvae hatched & reared, adults eclosed & mated |
| 3 | 1st year vaccine virus passage through vector insects | 12 | 1, 2 | Half vaccine viruses passaged once & tested |
| 4 | 2nd year vaccine virus passage through vector insects | 24 | 1, 2 | All vaccines viruses passaged once & tested |
| 5 | Completion of vaccine virus passage thro’ vectors & testing | 36 | 1, 2 | All vaccine viruses passaged twice & tested |
| 6 | Selection of suitable parental strains for reassortment studies | 12 | 1, 2 | Identify strains of BTV for use in reassortant experiments |
| 7 | Assess the risks posed by reassortment between vaccine and wild type strains of BTV | 36 | 1, 2 | Determine the relative frequency and consequently risk posed by BTV reassortment |
| 8 | Isolation & purification of BTVs | 12 | 1, 3 | Growth & purification characteristics determined |
| 9 | Large scale production & inactivation of selected BTVs | 18 | 1, 3, 4, 5, 6 | Inactivation procedures optimised, novel vaccines & reagents produced |
| 10 | Comparative testing of the traditional & novel vaccines | 36 | 1, 2, 3, 4, 5, 6 | Testing of traditional & novel vaccines in animals |
| 11 | Generation of cDNA clones of outer capsid protein genes | 18 | 1, 2, 5 | Production of cDNA copies of relevant genes |
| 12 | Generation of VLPs & CLPs, & individual BTV proteins | 24 | 1, 2, 5 | Construction of the relevant baculoviruses |
| 13 | Development of slow release /adjuvant delivery systems | 36 | 1, 2, 5, 6 | Incorporation of these systems into candidate vaccines |
| 14 | Evaluation of recombinant expressed BTV proteins /particles as vaccines | 30 | 1, 2, 4, 5, 6 | Novel vaccines tested in animals |
| 15 | Evaluate assay for BTV non-structural proteins | 36 | 1, 2, 4, 5 | Test for NS1/NS2 to distinguish vaccinated from infected animals |
| 16 | Generation of sequence data for European BTVs | 24 | 1, 2, 4, 5 | Generation of RNA sequence data for representative, conserved & variable segments |
| 17 | Generation of sequence data for current live vaccine strains | 24 | 1, 2, 4, 5 | Generation of RNA sequence data for current vaccine strains |
| 18 | RNA sequence database establishment | 36 | 1, 2, 4 | Establishment of a sequence database for BTV (RNA) strain identification, potentially via Web access |

| Deliverable No. | Deliverable title | Delivery date | Nature | Dissemination level |
| --- | --- | --- | --- | --- |
| 1 | Methods of collecting live vector Culicoides & of persuading them to blood feed & oviposite established | 24 | R | PU |
| 2 | Methods of rearing vector Culicoides eggs through to the adult stage established | 36 | R | PU |
| 3 | Methods of persuading the mating of adult vector Culicoides devised & at least one provisional colony of a European vector species established | 36 | R | PU |
| 4 | Vaccine viruses assessed for ability to cause clinical signs in sheep on 1st & 2nd vector insect passage via the intrathoracic route | 36 | R | PU |
| 5 | Vaccine viruses assessed for ability to elicit clinical signs in sheep on 1st & 2nd vector insect passage via the oral route | 36 | R | PU |
| 6 | Assess the relative frequency of reassortant BTVs in cell culture, mammalian hosts & in insect vectors, to aid assessment of the role of reassortment in generating new virus strains | 24 | R | PU |
| 7 | The frequency of reassortment between vaccine & wild- type BTV strains will be assessed & thereby the risk posed by the use of live virus vaccines during outbreaks of disease or in endemic situations | 24 | R | PU |
| 8 | Characterisation of progeny reassortant virus strains | 24 | R | PU |
| 9 | Growth & purification characteristics of selected European serotypes/strains of BTV determined | 18 | R | PU |
| 10 | Inactivated BTV vaccines produced for European BTV serotypes 2,4,9, & 16 | 36 | R | CO |
| 11 | Efficacy of the new inactivated vaccines in European & African breeds of sheep & possibly other ruminants will have been compared with the existing live, attenuated vaccines | 36 | R | CO |
| 12 | Clear recommendations provided, identifying the safest most effective vaccines for use in Europe | 36 | R | CO |
| 13 | cDNA clones of outer capsid protein genes from European BTV serotypes/strains generated | 18 | R | PU |
| 14 | VLPs of European serotypes/strains & other reagents (CLPs, individual proteins) generated for evaluation as a basis for inactivated vaccines | 24 | R | PU |
| 15 | Slow release formulations generated using expressed particles, inactivated native particles & individually expressed BTV proteins | 24 | R | CO |
| 16 | The particles, expressed particles & expressed proteins, with & without slow release formulations, will have been evaluated as a basis for vaccines | 36 | R | CO |
| 17 | An assay to detect antibodies to BTV non-structural proteins will be developed & evaluated for discrimination between infected & vaccinated animals | 36 | R | CO |
| 18 | RNA sequence data for conserved & variable genome segments generated | 24 | R | PU |
| 19 | RNA sequence data for the current live vaccine viruses generated | 24 | R | PU |
| 20 | Initial database of the sequences established & available for use by the partnership | 36 | R | CO |

- ROLE OF PARTICIPANTS

Partner 1

Dr PS Mellor/Dr PPC Mertens,

The Institute for Animal Health,

Pirbright Laboratory,

Ash Rd., Woking, Surrey, GU24 0NF, UK

E-mail philip.mellor@bbsrc.ac.uk	peter.mertens@bbsrc.ac.uk

Tel:	+(44-1483) 232 441

Fax:	+(44-1483) 232 448

Contractual links	Partner 6 is an assistant contractor to partner 1.

Objectives

The coordinator, partner 1, is directly involved in all of the workpackages except the detailed commercial procedures devised by partner 3 for the development, validation and production of whole particle inactivated vaccines, and will ensure that the overall project work plan is followed and the objectives achieved. Partner 1 has extensive experience in managing international projects, with identifying, colonising and infecting vector species of Culicoides, and with a wide range of molecular technologies appertaining to BTV including, virus growth and purification, reagent production, cloning and sequencing, and establishment of sequence databases to ascertain relatedness between virus isolates. All of these areas of expertise will be used to ensure the development and selection of the most appropriate BTV vaccines for Europe. Partner 1 will also seek to ensure that the most appropriate vaccines are selected for commercial production and are made available to European farmers and veterinary authorities as a primary line of defence in future BTV incursions. In addition, partner 1 will take the leading part in establishing the BTV RNA database to enable backtracking of BTV incursions into Europe and to facilitate the detection of (live) virus vaccine breakdowns.

Workplan

| Workpackages | Deliverables | Duties | Person-months |
| --- | --- | --- | --- |
| 1 | 1, 2, 3 | Collection of live European vectors, rearing of vectors to adult & establishment of vector colonies | 24 |
| 2. | 4, 5 | Coordination of, & attempted passage of, selected vaccine viruses through vectors (eg. C. obsoletus/ pulicaris/nubeculosus) via the intrathoracic & oral routes | 12 |
| 3 | 6, 7, 8 | Selection & characterisation of parental strains of BTV for reassortment studies. Generation & characterisation of reassortants. Assessment of frequency/risk | 24 |
| 4 | 9, 10, 12 | Growth & purification of selected European isolates of BTV. Assistance in production of VLPs, CLPs, and of inactivated & subunit vaccines, recommendations on vaccine use | 36 |
| 5 | 13, 14, 15, 16, 17 | Isolation & growth of selected BTVs. Generation of cDNA clones, assistance in VLP & CLP production, provision of non-replicating antigens, evaluation of expressed BTV proteins & synthetic particles in vaccines Expression of BTV non-structural proteins & production of antisera. Development of ELISA to detect antibodies to NS proteins. Evaluation of assay to distinguish vaccinated from infected animals. | 24 |
| 6 | 18, 19, 20 | Coordination of, & provision of European BTV isolates, sequence analyses & comparisons between BTV isolates & between vaccine viruses, establishment of a sequence database accessible by partners via the web | 24 |

Partner 2

Dr J Paweska,

Onderstepoort Veterinary Institute,

PO Box X05,

0110 Onderstepoort,

South Africa.

E-mail janusz@moon.ovi.ac.za

Tel:	+(27-12) 5299 111

Fax:	+(27-12) 5656 573

Contractual links	None

Objectives

Partner 2 will manufacture and supply specific attenuated vaccine viruses for use in the work described in Workpackages 2 and 3 and for use in comparative testing of these and novel BTV vaccines throughout the 3 years of the project. In addition, partner 2 will lead the colonisation attempts of potential European vector species of Culicoides concentrating in the major confirmed vector, C. imicola.  Partner 2 will also assist in generating cDNA clones and providing inactivated antigens for use as reagents in the development of novel vaccine formulations, and will conduct sequence analyses in order to help establish a database.

Workplan

| Workpackages | Deliverables | Duties | Person-months |
| --- | --- | --- | --- |
| 1 | 1, 2, 3 | Coordination of, & collection of a live European vector (C. imicola) rearing to adult & establishment of colonies | 24 |
| 2 | 4, 5 | Attempted passage of selected vaccine viruses through vectors (e.g. C. imicola) via the intrathoracic & oral routes | 12 |
| 3 | 6, 7, 8 | Provision and initial characterisation of vaccine and field strains of BTV for reassortment studies. | 6 |
| 4 | 11, 12 | Production & supply of live virus vaccines, comparative testing of inactivated & live vaccines in sheep, recommendations on vaccine selection for Europe | 36 |
| 5 | 13, 15, 16 | Generation of cDNA clones encoding the outer capsid proteins of BTV, provision of inactivated antigens for exploring ‘slow release’ use in vaccines, evaluation of expressed BTV proteins & synthetic particles in vaccines. Collection of antisera from infected/vaccinated animals. | 24 |
| 6 | 18, 19, 20 | Production & supply of live virus vaccines, sequence analyses & comparisons between BTV isolates & between vaccine viruses, assistance in establishment of a sequence database accessible by partners via the web | 24 |

Partner 3

Dr M Lombard,

MERIAL Grande Prophylaxis Enterprise,

29, Avenue Tony Garnier,

69007 Lyon, France.

E-mail michel.lombard@merial.com

Tel:	+(33-4) 7272 3037

Fax:	+(33-4) 7272 3181

Contractual links	None

Objectives

Partner 3 will establish a collection of European BTV serotypes and strains using isolates acquired by partners 1 and 4. Suitable vaccines strains will be selected and Master Seed Vaccine strains prepared. Parameters for BTV growth in cell culture, for inactivation and for concentration and purification will then be elucidated and measured. Potency and safety tests in the target species of animals will then be established and the dose-effect relationship determined, to select the antigen payload according to virus type and adjuvant. All vaccines will be tested for efficacy and duration of protection in the target animals in comparison with existing live virus vaccines and novel sub-unit vaccines. Finally, ability to differentiate between live virus infections and inactivated virus vaccination will be assessed by testing for the presence of BTV non-structural antibodies in the sera of vaccinates.

Workplan

| Workpackages | Deliverables | Duties | Person-months |
| --- | --- | --- | --- |
| 4 | 9, 10, 11, 12 | Development of efficacious inactivated, whole virus vaccines & comparison of their immunogenicity in with existing live virus vaccines & novel sub-unit vaccines with & without a slow release delivery systems or adjuvant. Differentiation between animals vaccinated with live virus vaccines & inactivated vaccines by detection of antibodies to non-structural proteins. For detailed duties see 4.1, 4.2 & 4.3 below. | 45 |
| 4.1 | sub-deliverables: 1, 2 | Establishment of a collection of selected ‘European’ BTV field strains. Selection of candidate vaccine strain from the collection. Preparation of Master Seed Vaccine strains according to GMP requirements |  |
| 4.2 | sub-deliverables: 3, 4, 5, 6 | Determination & measurement of parameters for: BTV (types 2, 4, 9, 16) culture in BHK cells in suspension. Complete inactivation. Concentration & purification of BTV suspensions. |  |
| 4.3 | sub-deliverables: 7, 8, 9, 10, 11 | Establishment of reliable Safety & Potency tests in target species & exploration of non-structural protein serology. Determination of a dose-effect relation to select the commercial antigen payload according to BTV type & the nature of the adjuvant. Comparison of the efficacy of the selected inactivated vaccine with existing live virus vaccines by challenge. To study the duration of immunity by serology in target species of animal. To test sera of vaccinates for the absence of non-structural protein antibodies. Recommendations on vaccine selection. |  |

Partner 4

Dr D. Panagiotatos,

Ministry of Agriculture, Directorate General of Veterinary Services,

2, Acharnon St., 10176 Athens, Greece.

E-mail vetserv@ath.forthnet.gr

Tel:	+(30-1) 883 5420

Fax:	+(30-1) 822 9188

Contractual links		None

Objectives

Partner 4 will collect and supply BTV isolates made on its territory to other partners so that appropriate novel inactivated vaccines can be formulated and produced. Partner 4 will then test the efficacy of the inactivated vaccines and of the recombinant expressed vaccines in local breeds of sheep and possibly in cattle and goats. The antibody responses will be evaluated in comparison with similar work, plus challenge, to be carried out by partners 1, 2 and 3. Partner 4 will also assist in establishing the BTV sequence database and will participate in the testing and validation of the ELISA to distinguish between naturally infected animals and animals vaccinated with non-replicating vaccines.

Workplan

| Workpackages | Deliverables | Duties | Person-months |
| --- | --- | --- | --- |
| 4 | 11, 12 | BTV isolates made by partner 4 will be supplied to other partners (1, 3, 6) to enable the novel inactivated vaccines to be formulated. The effect of inactivated BTV vaccines and of recombinant expressed or non-replicating (non-infectious) vaccines will be assessed in local breeds of sheep and possibly in other ruminant species. The immune responses will be evaluated in comparison to the results of challenge experiments carried out by partners 1, 2 and 3. | 36 |
| 5 | 17 | Partner 4 will participate in the testing and validation of a novel ELISA to discriminate between animals naturally infected with BTV and those vaccinated with non-replicating vaccines | 12 |
| 6 | 20 | Partner 4 will assist in the establishment of a BTV sequence database that will be made accessible by other partners via the web. | 24 |

Partner 5

Prof P Roy,

Pathogen Molecular Biology & Biochemistry Unit,

Dept. of Infectious & Tropical Diseases,

London School of Hygiene & Tropical Medicine,,

Keppel Street, London, WC1E 7HT, UK,

E-mail polly.roy@lshtm.ac.uk

Tel:	+(44-1865) 281 640

Fax:	+(44-1865) 281 696

Contractual links	None

Objectives

Partner 5 has pioneered the development of baculovirus expression systems as used in the production of VLPs and CLPs of BTV. The main task of this partner will be: 1) To prepare cDNA of the relevant gene segments of various European serotypes. 2) To manipulate each DNA such that they can be used to make recombinant viruses. 3) To isolate recombinant baculovirus and to generate VLPs and CLPs. This partner will also be responsible for the production of sufficient amounts of VLPs and CLPs, which will be supplied to other partners, for the formulation of vaccines based upon them and for comparative testing of these vaccines with live virus vaccines and other inactivated vaccines.  Partner 5, in company with other partners will then assist in drawing up recommendations for vaccine selection and use. In addition, partner 5 will assist in developing the BTV RNA database to enable backtracking of virus incursions and (live) virus breakdowns.

Workplan

| Work packages | Deliverables | Duties | Person-months |
| --- | --- | --- | --- |
| 4 | 11, 12 | Large-scale production of previously constructed VLPs and CLPs for use in vaccines. Preliminary recommendations on most appropriate vaccines for Europe. | 12 |
| 5 | 13, 14, 15, 16, 17 | Isolation and growth of selected BTV genes. Generation of cDNA clones and use of these to prepare recombinant baculoviruses. Production of VLPs and CLP. Production of antisera. Further generation of appropriate VLPs & possibly CLPs, development of vaccines based upon them, comparative testing with other vaccines, recommendations on best vaccines for Europe Synthesis of BTV non-structural proteins for evaluation of assays to distinguish vaccinated from infected animals. | 56 |
| 6 | 18, 19, 20 | Assistance in development of the BTV RNA database, sequence analyses & comparison between BTV isolates made in the European theatre. | 12 |

Partner 6

Prof HO Alpar,

Head of Centre for Drug Delivery Research,

The School of Pharmacy,

29-39 Brunswick Square,

London WC1N 1AX, UK.

E-mail: oya.alpar@ams1.ulsop.ac.uk

Tel:	+(44-207) 753 5928

Fax:	+(44-207) 837 5942

Contractual links		Partner 6 is an assistant contractor to Partner 1

Objectives

Partner 6 will provide slow release delivery systems (possibly including selected adjuvants) specifically for use with and to enhance the efficacy of the non-replicating BTV vaccines (based upon whole virus particles, VLPs, CLPs, and expressed proteins). Partner 6 will also participate in the experimental design of the comparative testing studies of the various live, inactivated and sub unit vaccines, and in the analysis of the results and in the formulation of recommendations to the Commission.

Workplan

| Workpackages | Deliverables | Duties | Person-months |
| --- | --- | --- | --- |
| 4 | 11, 12 | Development & application of “slow release” methodologies & possibly adjuvants, to novel inactivated vaccines, comparative testing of vaccines. | 16 |
| 5 | 15 | Development & application of “slow release” methodologies & possibly adjuvants, to novel sub unit vaccines (VLPs, CLPs & expressed proteins)., comparative testing of vaccines & recommendations on best vaccines for Europe. | 32 |

4.  PROJECT MANAGEMENT AND COORDINATION

The project coordinator will be responsible for the overall project management, will issue calls for meetings, will be responsible for ensuring achievement of all tasks and with the assistance of the other participants will prepare and produce all reports. A project management team, usually consisting of the team leaders of each partner will be formed that will be responsible for achievement of all Work Packages and project aims. At the commencement of the project a meeting will be held to discuss the first year work plan in detail and to ensure that all partners are aware of their part in it. Additional project meetings will be held every 12 months to coordinate the organisation of the work, to exchange results, evaluate the work carried out and to prepare the reports. Visits between partners will be actively promoted to provide access for all groups to the different areas of expertise and to ensure the exchange of technology and data.

Figure 1 shows the relationships between the partners involved in this project. The major communication flows will be between the coordinator and each of the partners. However, those partners directly involved in the development and production of the inactivated vaccines (partners 3, 5 and 6) will be expected to interact together during the course of this work both formally and informally to ensure that their efforts are complementary. Similarly, partners involved in testing candidate inactivated vaccines on animals (partners 2 and 4) will also be expected to liaise with each other and with the vaccine producers (partners 3 and 4) to ensure that their testing protocols are comparable and that vaccine production is co-ordinated with animal availability.

Details of the relationships between the various Work Packages comprising the work of the project and the responsibilities of each of the partners in respect of these is set out in Figure 2. The time spans for each of the Work Packages, broken down into Tasks, together with the number and the times of the various coordination and other meetings that will be necessary for the efficient management of the project have been set out in Figure 3. Timing of the annual and other reports, and of the milestones is also shown in Figure 3.

In some circumstances the Commission may request to perform a mid-term review of the contract. In this case a Mid-Term Review Meeting, organised by the co-ordinator, will take place between representatives of all the participants and the Commission. The Commission may be represented by independent experts who shall be subject to confidentiality agreements. The meeting will take place between the 18th and the 24th months of the project. The co-ordinator shall agree with the Commission the date, the agenda and the participants of the meeting at least two months in advance of the meeting. At the meeting progress in each of the completed and of all ‘under-way’ actions will be assessed by delegates from each involved partner in the light of relevant milestones. The track record of each partner is respect of their individual areas of responsibility will also be assessed. Shortfalls in achievement will be examined in detail to determine cause.

Joint project meetings with other EU-funded and work-related projects (eg. Arbovirus vectors and disease QLK2-CT-2000-00611,  Phylogenetic sequence analysis and improved diagnostic assay systems for viruses of the family Reoviridae QLRT-1999-30143) may be held at intervals to ensure that maximum value is extracted from all findings.

5.  EXPLOITATION AND DISSEMINATION ACTIVITIES

The findings of this proposal will be forwarded to the Commission in the form of annual progress reports and a final report drawing together all of the main conclusions and results. As appropriate the findings will also be presented at national and international scientific meetings, trade conventions, via the media and as scientific publications or popular articles. During the course of the project further dissemination on the progress of the work will be encouraged by contribution to such of the Commission’s own organs of publication as may be deemed appropriate to ensure that findings of likely practical benefit reach the end users (farmers, national veterinary services, legislators, government departments, international animal health organisations) with the minimum of delay.

The Commission will also be presented with clear science-based recommendations concerning the efficacy of the existing live virus vaccines in cattle and goats. A sequence database of the BTV types and strains circulating in the European theatre will also be established and will be made available to the Commission, the partners and other organisations concerned with controlling this disease. In addition, details of the best candidate inactivated BTV vaccines, including assessments of their suitability for commercial production will also be supplied to the Commission. Should commercial production of one or more of the candidate vaccines be shown to be a viable option then it is the intention of the partners to exploit this opportunity. The partners may adopt a consortium policy on the sharing of any benefits that derive from the work of the project.

Contractors shall through the co-ordinator also submit at, or before, the end of the project a technology implementation plan acceptable to the Commission. This plan should indicate all potential foreground rights and exploitation intentions (including a timetable) taking into account Community policies, including those for transfer of technology to SMEs, and promoting the use of generic technology.

Not later than the first report, the co-ordinator shall provide to the Commission a publishable poster targeted to a non specialist audience and summarising the main features of the entire project. In addition, the co-ordinator shall provide, by contract signature, a one-page publishable summary of the project which can be easily disseminated and distributed to the public.

6.  ETHICAL ASPECTS AND SAFETY PROVISIONS

The work of this project is designed specifically to alleviate or prevent an OIE List A disease in European and other livestock by enabling the source of incursions to be determined, by investigating aspects of the efficacy of existing vaccines and by developing where possible, improved vaccines. It will thereby significantly promote animal health and welfare. In the context of vaccine development and testing some animal usage will be essential since no other method has been devised that will provide the necessary safety and efficacy data. Nevertheless, throughout this work the number of animals used will be the minimum that is consistent with acquiring reliable results and the earliest (humane) end points necessary to confirm the performance of the candidate vaccines will be selected. Throughout the work, the cost benefit equation will be applied to each and every experiment and all experimental animals will be placed under the direct supervision of experienced veterinary surgeons.  All animal work to be carried out in the UK will be performed under the British Government’s Animal Scientific Procedures Act (ASPA) which is internationally recognized as being the strictest legislation of its type in the world. The use of animals in Greece and South Africa will similarly be undertaken under existing national legislation. The use of animals in the UK, in the ways described in the project document, has already been authorized by the ethical review process of Partner 1 and will be carried out under existing Project Licences (PPL 70/5028, PPL 70/5029, PPL 70/4329, PPL 70/4733) with amendments where necessary.

In this context, the co-ordinator shall implement the research project in full respect of the legal and ethical national requirements and code of practice. Wherever authorisations have to be obtained from national bodies, these authorisations shall be considered as documents relevant to the project under Article 27 of Annex II of the contract. Copies of all relevant authorisations shall be submitted to the Commission prior to commencement of the relevant part of the research project.

This project does not involve work on modification of the human genome, cloning of individuals or any form of transgenic animal work.

This project does not involve the release into the environment of genetically modified organisms.

The live viral agents that may be used in Europe during the course of this project will be conveyed to the laboratories of Partner 1 under MAFF approved procedures, and under the authority of the British Government’s Animal Health Act (Importation of Animal Pathogens Order 1980, Licence No. AHZ/1309/A) or under similar appropriate national government regulations. All envisaged virological work to be carried out in the high security laboratories of Partner 1 is covered by the MAFF Specified pathogens Order 1998.

In relation to safety, the co-ordinator shall take all measures to assure that appropriate environmental safety provisions are fulfilled in the course of the project by all contractors, particularly those related to the deliberate release into the environment of genetically modified organisms. In addition the co-ordinator shall take all measures to assure for all contractors that, when dealing with biological material, strict safety procedures are in place in compliance with national and EU regulations on biosafety. All work must be carried out in compliance with national and EU regulations on safety.

7.  ONGOING EC FUNDED PROJECTS

The present project is designed to provide information on aspects of the efficacy of existing live BTV vaccines and to develop novel, inactivated virus vaccines of equal or improved efficacy in order to provide, for the first time, a coherent BTV vaccination policy for the EU. It is also intended to establish a database of BTV sequences in order to enable backtracking of virus incursions into the EU. As such this project is a unique concept. However, the co-ordinator of the project (Partner 1 – IAH) has an established and successful track record of co-ordinating EU-funded projects dealing with a variety of aspects of BT and related orbiviruses. These are as follows:

- African horse sickness in Europe:

- Contract 8001-CT91-0211 (CAMAR)

- Accepted (end date 30.09.95)

- Partners: IAH (UK), CNEVA (France), LSPA-Algete (Spain), Univ of Lisbon (Portugal), INIA (Spain), LSPA-Cordoba (Spain)

- The African horse sickness epidemic in Morocco:

- Contract TS3-CT92-0151 (STD-3)

- Accepted (end date 30.06.96)

- Partners: IAH (UK), Univ. of Lisbon (Portugal), Min. of Agric. (Morocco)

- Arboviruses in southern Africa

- Contract IC18-CT95-0010 (INCO-DC)

- Accepted (end date 30.09.99)

- Partners: IAH (UK), Univ. of Pavia (Italy), BRTI (Zimbabwe), OVI (South Africa)

- BT and other Culicoides-borne disease threatening the EU: Identification of vulnerable

areas by surveillance & GIS modelling to aid risk assessment.

- Reference QLRT-1999-30611

- Accepted (start date Dec. 2000)

- Partners: IAH (UK), Univ of Aberdeen (UK), Oxford Univ. (UK), Univ of Madeira (Portugal), Vet Services (Greece), CRVMI (Bulgaria), Kimron Vet. Inst. (Israel), Univ. of Ankara (Turkey), Min. of Agric. (Morocco), IZS-Teramo (Italy), IRV (Tunisia)

- Phylogenetic sequence analysis & improved diagnostic assay systems for viruses of the

family Reoviridae.

- Reference QLRT-1999-30143

- Accepted (start date Jan. 2001)

- Partners: IAH (UK), UVE (France), AFSSA (France), CSIC (Spain), Univ of Thessaloniki (Greece),

# Text boxes

Task 15 – Ptnr 1,2,4

Task 16 – Ptner 1,2,4

# WP6

Task 11 - Ptnr 5,1,2

14

Task 13 - Ptnr 1,2

Task 14- Pr 1, 2, 4,5

Gantt chart showing the start times and durations of all Workpackages and Tasks. Deadlines for milestones are shown in white boxes numbered as in form WP2. The timings of project meetings and project reports are shown at the bottom

# WP1.				                   Workpackage list

IAH

–

The Institute for Animal Health, UK – Coordinator

OVI

–

Onderstepoort

Veterinary Institute, South Africa

MERIAL

–

Merial

, France

GVS

–

Veterinary Services, Greece

LSHTM

–

Figure 2. The Management Structure and Major/Informal Routes of Communication.

DERA

–

DERA,

Porton

Down, UK

I.A.H. (Coordinator)

LSHTM

MERIAL

GVS

DERA

M

M

M

M

R

R

Table 2				           LIST OF MILESTONES

R

# DL				             Deliverable list

R

Meetings

Reports

8

9

13

15

16

17

18

20

Task 3 - Partner 1,2

Task 5 - Partner 1,2

WP1

WP2

WP3

Task 1 - Partner 1,2

Task 6 - Partner 1,2

Task 4 - Partner  1,2

Task 2 - Partner 1,2

Task 7 -- -

- Partner 1,2

WP4

Ptnrs1,3,4

7

Task 9 - Partner 1-6

Task 10 - Ptnr 5,1,2

Task 12 – Ptnr 6,1

WP5

Milestone 16:	Generate sequence data for genome segments of European strains (by month 24).

Milestone 17:	Generate RNA sequence data for genome segments of current vaccine strains (by month 24).

Milestone 18:	Preliminary database established (by month 36).

Deliverable 18:	Generate RNA sequence data for representative conserved and variable genome segments of representative European BTV strains.

Deliverable 19:	Generate RNA sequence data for relevant genome segments of the current vaccine strains of BTV.

Deliverable 20:	Establish a database that can be used, initially by members of the partnership, for BTV (RNA) strain identification.

Workpackage number:		6

Start date or starting event:	0

No. of partner responsible:		1

Nos. of other partners involved:	2, 4 and 5

Person-months per partner:	Partner 1 = 24; Partner 2 = 24; Partner 4 = 24 Partner 5 = 12

WP2.				Workpackage description

# Objectives:

To develop molecular epidemiological methods to identify the source of viruses causing BTV outbreaks (in Europe) and to differentiate between vaccine and field strains

# Description of work

Previous studies on BTV have demonstrated that the more conserved genome segments (eg. segments 1, 3 and 7 coding for VP1 (Pol), VP3(T2) and VP7(T13)), can show significant nucleotide sequence variation that is independent of virus serotype.  These variations correlate with the original geographic origin of the virus and groups of BTV strains (which are more closely related) have been identified as ‘topotypes’.  In contrast, the genome segments (2 and 6) that code for the orbivirus outer capsid proteins (VP2 and VP5) are not only the most variable, they also have a controlling influence on both virulence and serotype.   Specific variations between vaccine and field strains are therefore thought most likely to be identifiable in genes coding for these proteins   The ability of the virus to exchange individual genome segments by a process of ‘reassortment’ can result in strains with genetic material derived from more than one source.  By sequence comparisons of the more conserved genome segments we anticipate that it will be possible to determine their origins from strains or isolates from specific geographical regions.  By comparisons of the more variable genome segments it should also be possible to determine if they originated from specific vaccine or field strains.  This project will establish a sequence database for the relevant genome segments of different BTV strains that currently exist in, or threaten Europe, as well as all existing vaccine strains.  The database will be used to determine the geographic and biological origins (eg. from a vaccine or field strain) of any BTV isolates made during disease outbreaks in Europe.  The project will also seek to add data for other BTV isolates.

Task 15 – To generate RNA sequence data for BTV strains that represent an immediate threat to Europe (serotypes 2, 4, 6, 9, 10, 13, 16).  Partners 1 and 4 will generate isolates of the different BTV serotypes that currently exist within Europe, as well as the immediately adjacent geographic regions (strains 2, 4, 6, 9, 10, 13 and 16).    Partner 2 will provide the attenuated BTV strains currently used for vaccine production in South Africa, including those recently used for vaccination in Turkey (serotype 4) and Bulgaria (serotypes 3, 8, 9, 10 and 11).  Partners 1 and 2, in association with partner 5, will collaborate on sequence analyses and comparisons of these viruses.

Task 16 – To establish an RNA sequence database to help identify the origins of further new BTV isolates  (from Europe).   Partners 1 and 2, with the help of partner 4 will establish a sequence database, that can be readily accessed (via the web) to help identify the origins of BTV RNA sequences derived from new BTV isolates.

Deliverable 17:	Generate RNA sequence data for representative conserved and variable genome segments of representative European BTV strains

Deliverable 18:	Generate RNA sequence data for relevant genome segments of the current vaccine strains of BTV

Deliverable 19:	Establish a database for that can be used, initially by members of the partnership, for BTV (RNA) strain identification

Milestone 15	Generate RNA sequence data for genome segments of European BTV strains (by month 24)

Milestone 16	Generate RNA sequence data for genome segments of current vaccine strains (by month 24)

Milestone 17	Preliminary database established (by month 36)

Milestone 11	cDNA copies of relevant genes  (by month 18)

Milestone 12	Construction of relevant baculoviruses (by month 24)

Milestone 13	Development of effective slow release systems for incorporation into candidate inactivated virus

vaccines   (by Month 36)

Milestone 14 	Expression of BTV proteins & particles evaluated (by month 30)

Milestone 15	Evaluate assay for antibodies to BTV non-structural proteins (by month 36)

Deliverable 13	Generate cDNA clones of outer capsid protein genes from European BTV serotypes/strains.

Deliverable 14 	Generate VLPs of European BTV serotypes/strains, as well as CLP & individual BTV proteins for evaluation

as vaccines.

Deliverable 15	Generate slow release formulations using expressed particles, inactivated native particles, or individually expressed

BTV proteins.

Deliverable 16	The particles, expressed particles & proteins will be evaluated in vaccine formulations for efficacy & ability to

prevent the development of a secondary viraemia on subsequent animal challenge with a virulent strain of the homologous virus.

Deliverable 17	An assay to detect antibodies to BTV non-structural proteins will be developed & evaluated for discrimination

between infected & vaccinated animals

# Description of work

Task 10 - To generate virus like particles containing outer capsid proteins derived from serotypes/strains of BTV that currently threaten Europe.  Partner 5 has pioneered the development of baculovirus expression systems, particularly as used in the production of virus like particles (VLP) & core like particles (CLP) of BTV. Previous studies have demonstrated the potential of these particles for use as non-replicating antigens for vaccination. Using established methodologies, full length clones will be generated by partners 1, 2 & 5 of genome segments 2 & 6, encoding outer capsid proteins VP2 & VP5, of each of the BTV serotypes currently causing disease in & around Europe (2, 4, 9, 16), & possibly other strains considered to pose a threat to Europe (6, 10 & 13). These virus strains will be isolated & grown by partner 1, providing live virus or genomic dsRNA to other members of the partnership. Recombinant baculoviruses will be produced expressing VLPs containing outer capsid proteins of the European BTV serotypes/strains. These materials will be generated in sufficient amounts to permit a full comparison of their efficacy, with the existing conventional vaccines & other inactivated vaccines.

Task 11 – To generate BTV CLP, VP7, VP2 & VP5 of European BTV serotypes/strains.  Recent studies have demonstrated that CLP of BTV, & the major core protein VP7(T13) from either BTV or AHSV, can raise a protective immune response, independent of circulating antibody, which may depend on a T cell response.  BTV outer capsid proteins can also be used to generate a neutralising antibody response; CLP & expressed VP7(T13), or the outer capsid proteins VP2 & VP5, will also be assessed as vaccine components. These materials will be generated in sufficient amounts for a full & comparative analysis of their efficacy as vaccines.

Task 12 – Explore slow release technologies for BTV vaccines.  Partner 6 will provide expertise on slow release mechanisms, & reagents particularly for use with the non-replicating antigens provided by partners 1, 2 & 5.  They will also assist in the production of appropriate slow release antigens for vaccination purposes, using materials supplied by Partners 5, 1 & 2.

Task 13 – Evaluate recombinant expressed BTV proteins/particles as vaccines. The expressed BTV proteins & synthetic particles generated (tasks 10 & 11) will be evaluated by partners 1, 2 & 4, allowing direct comparison with conventional live-attenuated or inactivated vaccines (see WP4).  Consideration will be given to the most effective, safe & appropriate vaccine, which may then be selected for commercial production.

Task 14-Develop an assay to distinguish between vaccinated & BTV infected animals.

It isimportant for future BT control programmes to be able to distinguish between animals naturally infected with BTV & those vaccinated with a purified-inactivated vaccine, or with a recombinant-expressed subunit/synthetic particle vaccine.  Previous work in the coordinator's laboratory has produced such an assay based upon a monoclonal antibody to NS1.  However, this antibody is no longer available & a new source of suitable high quality reagents will need to be developed to resurrect such an assay.  Non-structural proteins of BTV (NS1 &/or NS2) will be expressed & purified.  These will be used to raise high titre polyclonal antibodies for development of a new ELISA to detect antibodies to these proteins in sheep cattle & goat sera. Testing of the assay will be by Partners 1, 4 and 5.

# Objectives

To develop & evaluate synthetic particle or subunit-based vaccines using recombinant baculovirus expressed VLPs, CLPs, & other orbivirus proteins, and to develop and test assay differentiating between infected & vaccinated animals.

Workpackage number:		5

Start date or starting event:	0

No. of partner responsible:		5,1

Nos. of other partners involved:	2, 4 & 6

Person-months per partner:	Partner 1 =24; Partner 2 =24, Partner 4 = 12; Partner 5 =56; Partner 6 = 32

WP2.	Methodologies for the development, testing and provision of inactivated vaccines against BTV

Milestone 8	Isolate and purify the current European strains/serotypes of BTV (by month 12).

Milestone 9	Large scale production of the current European strains/serotypes of BTV & inactivation for use as vaccines & incorporation of slow release mechanisms & selected adjuvants as appropriate (by month 18)

Milestone 10	Comparison of the efficacy of different vaccines in South African and European breeds of sheep and possibly other ruminant species (by month 36)

Deliverable 9	Growth and purification characteristics of selected European serotypes/strains of BTV will be

determined.

Deliverable 10 	Inactivated BTV vaccines will be produced for European serotypes/strains of BTV (serotypes 2, 4. 9 and

16 etc).

Deliverable 11	The efficacy of inactivated vaccines & other non-replicating BTV vaccines, with & without slow release methodologies &selected adjuvants, will be compared to the existing live attenuated vaccines supplied by South Africa.  The immune response of local breeds of sheep & possibly other ruminant species in the ‘at risk ‘ area will also be assessed.

### Deliverable 12	   Clear recommendations will be given to identify the safest and the most effective vaccination methods to protect sheep and prevent other ruminant species being involved in transmission, within Europe.

# Description of work

Effective methods have previously been developed by Partner 1 for the small-scale purification of BTV virus particles. These procedures will be adapted (as far as is feasible and useful) to enable their use in large-scale commercial vaccine production.  Partner 3 already has established procedures in place for the commercial production of inactivated virus vaccines, including those directed at related orbiviruses such as African horse sickness virus (AHSV).

Task 8 – The development of inactivated whole virus vaccines: Partners 1 and 4 will select and provide European isolates of the BTV strains that are required for immediate vaccine production (2, 4, 9, 16 etc).  The growth and purification characteristics of these viruses, including identification of appropriate host cell lines will also be carried out by partner 1.   Partner 3 (in collaboration with partner 1) will grow, purify (partially or completely, as appropriate) and inactivate virus particles of these strains, for production of an inactivated vaccine. Detailed descriptions of this work, designed to produce commercial quantities of these vaccines to EU standards and using selected adjuvants are set out in Annex 1.

Task 9 – Live attenuated vaccines will be provided by partner 2, recombinant baculovirus expressed VLP will be generated by partner 5 in association with partners 1 and 2, Inactivated vaccines will be generated and provided by partner 3, in association with partner 1, sub unit vaccines [for example VP7(T13) based] will be generated by an association of  partners 1, 2 and 5.  Partner 6 will provide slow release delivery systems, specifically for use with and to increase the efficacy of the non -replicating BTV vaccines.  Comparative efficacy testing of the inactivated whole virus, synthetic virus like particles (VLP), protein sub-unit, RNA based, DNA based and live attenuated BTV vaccines will be undertaken using a virulent virus challenge procedure (as described in work packages 1-3), within appropriate facilities for handling live BTV, by partners 1 and 2.  The immune response of the vaccinated animals will be monitored and compared with the level of protection and any secondary viraemias observed.  The response of local breeds of sheep and possibly other ruminant species to vaccination with killed, recombinant expressed or non replicating (non infectious) vaccines in an area of Europe considered to be at high risk of BTV infection (Greece), will also be undertaken by partner 4, in association with the other partners.  The levels of immune response generated will be evaluated and compared to the results of challenge experiments described above.

WP2.				Workpackage description

Workpackage number:		4

Start date or starting event:	0

No. of partner responsible:		3,1

Nos. of other partners involved:	 2, 4, 5, 6

Person-months per partner:	Partner 1 = 36; Partner 2 = 36; Partner 3= 45; Partner 4  = 36; Partner 5 = 12; Partner 6 = 16.

# Objectives

To develop efficacious inactivated, whole virus, vaccines, to measure their immunogenicity in comparison with the existing live virus vaccines and existing experimental sub-unit vaccines.

Milestone 6.   Selection of suitable parental strains for reassortment studies 			(by month 12).

Milestone 7.   Assess the risks posed by reassortment between vaccine and wild type strains of BTV (by month 36).

Deliverable 6	Assess the relative frequency of reassortment BTVs in cell culture, mammalian hosts and after different infection regimes, in insect vectors.  This will help to assess the importance of reassortment in generating new virus strains.

Deliverable 7	The frequency of reassortment between vaccine and wild type BTV strains will be assessed and therefore the risk posed by the use of live vaccines during outbreaks of disease or in endemic situations.

Deliverable 8	Characterisation of progeny reassortant virus strains.

# Description of work

Field and vaccine strains of BTV will be selected, with genome segments that are readily distinguishable by high percentage polyacrylamide gel electrophoresis  (SDS-PAGE).   The ability of these viruses to grow in different systems, particularly in adults of the insect vectors or in tissue culture cells will be determined.  Culture cells, mammalian host animals, and insect vectors will be infected with two ‘distinguishable’ BTV strains.   Progeny virus particles will be plaque purified and characterised by SDS-PAGE analysis of their genome segments.   The number of reassortant viruses, as compared to parental ‘type viruses’ that are detected will be used to evaluate the relative frequency of reassortment.    Since vector insects become persistently infected with BTV, the affect of varying both the timing of infection with the two different parental strains and the time of sampling will also be evaluated.

Previous studies have demonstrated the potential for reassortant viruses to have novel antigenic or virulence characteristics.  In consequence reassortants (that could be generated as a result of live virus vaccination in the field) may pose a significant but undefined risk.  Any reassortant viruses that are found to contain mixed outer capsid components (one derived from each parent) will be serologically evaluated, both after isolation and after multiple passage in cell culture.

Task 5	Selection and initial characterisation of appropriate wild type and vaccine strains of BTV, that are suitable for reassortment studies  (Months 0 - 24)

Task 6	Carry out dual infection experiments in insect and mammalian hosts and in cell culture, followed by plaque purification of progeny viruses (Months 0 - 24)

Task 7	Characterise progeny virus strains and assess the relative frequency of reassortment (Months 24 - 36).

Task 5.										 (Months 0 – 24).

Task 6.										 (Months 0 – 24).

Task 7 										(Months 24 - 36).

# Objectives

# Assess the risk (frequency) posed by genome segment reassortment between selected vaccine viruses and wild-type BTV

WP2.				Workpackage description

Workpackage number:		3

Start date or starting event:	0

No. of partner responsible:		1

Nos. of other partners involved:	2

Person-months per partner:	Partner 1 = 24; Partner 2 = 6

Milestone 3	All required monovalent vaccines produced & supplied to Partner 1, & half the viruses to have been passaged at least once (intrathoracically & orally) through vector insects & any clinical signs noted (by month 12).

Milestone 4	All required vaccine viruses to have been passaged at least once (intrathoracically & orally) through vector insects & once through sheep & any clinical signs in sheep noted. (by month 24) .

Milestone 5	All vaccine virus passage work through sheep & vectors to have been completed (by month 36).

Deliverable 4	The selected vaccine viruses will be assessed for increasing ability to elicit clinical signs in susceptible sheep on vector insect passage via the intrathoracic route.

Deliverable 5	The selected vaccine viruses will be assessed for increasing ability to elicit clinical signs in susceptible sheep on first & second vector insect passage via the oral route.

# Description of work

## Vector insect passage via the oral route (Mode 1)

Batches of European, potential vector species of Culicoides (including some of: C. obsoletus gp., C. pulicaris gp. and C. nubeculosus – Partner 1; C. imicola – Partner 2) plus the known vector C. variipennis as a positive control and totalling up to 100 insects per batch & per species will be infected orally with each of the BT vaccine virus serotypes under test (4,9,16). The ‘infected’ vectors will then be incubated for 7-10 days to allow virus replication & dissemination before being offered a feed upon, a naïve sheep of a breed highly susceptible to BT disease (eg. merinos & their crosses).  Subsequently, a proportion of the ‘infected’ vectors will be pooled in at least 5 ml of diluent & an aliquot assayed to determine virus titre. The vector-passaged virus will then be divided into 2 parts. Part 1 will be inoculated into each of up to 3 naïve sheep (1 ml per sheep) of a breed highly susceptible to BT disease. Part 2 will be used to orally infect a second batch of potential vector species of Culicoides. These will be incubated for a further 7-10 days to allow virus replication & dissemination before being offered a feed upon a naïve sheep as before. The ‘infected’ vectors will be pooled, the titre of the pool determined, then at least 1ml of this second-passaged virus will be inoculated into each of up to 3 further disease susceptible sheep.

Vector insect passage via the intrathoracic inoculation route* (Mode 2)

Each of the vaccine viruses under test will be inoculated intrathoracically into a batch of at least 100 individuals of one or more vector species of Culicoides. The infected vectors will be incubated for 7-10 days to allow virus replication & dissemination before being offered a feed upon a naïve sheep of a breed highly susceptible to BT disease. Subsequently, the infected vectors will be pooled & treated as in Mode 1, except that Part 2 will be used to inoculate a second batch of vector Culicoides.

*- intrathoracic inoculation of vectors will be used in addition to oral infection as this ensures that 100% of individuals are infected & able to transmit whereas oral infection always results in lower infection rates & variable transmission rates.

Task 3.	Vector insects (C. obsoletus/pulicaris/nubeculosus – Partner 1; C. imicola – Partner 2) to be infected intrathoracically with BT vaccine viruses & the infected vectors, & first & second vector-passaged viruses to be used to infect naïve sheep. All animals to be monitored clinically (Months 0 – 36).

Task 4.  Vector insects  (C. obsoletus/pulicaris/nubeculosus – Partner 1; C. imicola – Partner 2) to be orally infected with BT vaccine viruses & the infected vectors, & first & second vector passaged viruses to be used to infect naïve sheep. All animals to be monitored clinically (Months 0-36).

# Objectives

To assess reversion to virulence of selected South African vaccine viruses on European vector insect passage via both oral and intrathoracic routes.

Workpackage number:		2

Start date or starting event:	0

No. of partner responsible:		1

Nos. of other partners involved:	2

Person-months per partner:	Partner 1 = 12; Partner 2 = 12

# WP2.				Workpackage description

Milestone 1	 Sources of 1 or more of the selected vector species will have been detected, live specimens collected & reared if necessary, females persuaded to blood feed & eggs deposited on simulated breeding site material (by month 24).

Milestone 2	Larval stages of 1 or more of the target species will have been reared to pupal & adult stages & the adults will have been persuaded to mate in captivity. Dependent upon the successful completion of Deliverables 1-3 a self-sustaining colony will be established  (by month 36).

Deliverable 1	Methods of collecting live specimens & of rearing them if necessary & of persuading them to oviposit, established for at least 1 of the target species

Deliverable 2	Methods to rear eggs through to adults established for at least 1 of the target species.

Deliverable 3	Methods to persuade the adults of at least 1 of the target species to mate devised & a provisional colony established

# Description of work

Live specimens of the major potential vector species of Culicoides in Europe will be collected from the wild (in Europe and South Africa) using light traps especially manufactured for the purpose, or other appropriate methods & techniques as devised by partners 1 & 2 (e.g. collection of immature stages from breeding sites). Female Culicoides of the target species (C. imicola – Partner 2, C. obsoletus gp, C. pulicaris gp & C. nubeculosus – Partner 1) will be identified on “cool tables” or under CO2 anaesthesia and will be selected out & divided into 3 categories: gravid females, blood engorged females and non-gravid - non-engorged females. The non-gravid – non-engorged females will be encouraged to blood feed using a range of natural (host animal) & artificial (membrane feeding) techniques in standard use by partners 1 & 2. All gravid and blood engorged females will then be incubated under appropriate temperature, humidity & light regimes, & will be encouraged to lay their egg batches using a variety of real or simulated breeding site materials (e.g. for C. imicola - wet clayey soils containing animal faeces, for C. obsoletus – damp rotting vegetation or old ‘matured’ farmyard dung, for C. nubeculosus – seepage from farmyard dung heaps). If gravid specimens are reluctant to lay their eggs, the technique of decapitation will be used to force oviposition.  Rearing to adult will be attempted using a range of breeding site conditions chosen mainly on the basis of biological observations of wild populations in order to select the most efficient & appropriate. Attempts will then be made to encourage adult Culicoides derived from the colonization attempts & wild-caught adults to mate in the laboratory using a range of light-dark regimes, humidity levels, cage sizes etc & the most efficient combinations will be selected for standard use. Should these colonization techniques prove successful for 1 or more of the species under test, permanent colonies of sufficient size to be used in other areas of project work (Workpackage 2) & for future studies on vector capacity & control will be established.

Task 1 	Partners 1 & 2 to collect live adults (or immature stages) of the targeted species rear to adult if immature, then persuade to blood feeding & to oviposite their eggs (Months 0 – 24).

Task 2	 Partners 1 & 2 to rear eggs through to adults in the laboratory, persuade the adults to mate & to establish at least 1 provisional colony of a target species of Culicoides using breeding and environmental  conditions developed by observation of wild populations (Months 0 – 36).

Task 1.	Partner 2 to prepare selected monovalent BTV vaccines and Partner 1 to vaccinate naïve sheep and monitor them for viraemia (Months 0-24).

Task 2.  To attempt to infect vector species of Culicoides (Partner 1 – C. variipennis, Partner 2 - C. imicola & C. bolitinos) by feeding them upon sheep with vaccine virus viraemias, or artificially with vaccine viruses and field strains (Months 0-36).

WP2.	                                      Workpackage description

Workpackage number:		1

Start date or starting event:	0

No. of partner responsible:		2

Nos. of other partners involved:	1

Person-months per partner:	Partner 1 = 24; Partner 2 = 24

# Objectives

To attempt to establish laboratory colonies of potential European vector species of Culicoides (e.g. C. imicola, C. obsoletus gp., C. pulicaris gp, C. nubeculosus)  for use as a tool in BT epidemiological studies in Europe.

OVI

Figure 2. The Management Structure and Major/Informal Routes of Communication.

Task 8 -

YEAR 3

YEAR 2

YEAR 1

33-35

30-32

27-29

24-26

21-23

18-20

15-17

12-14

9-11

6-8

3-5

Month O-2

4

aa

111

Workpackage number:		4.1

Start date or starting event:	0

End date:			month 9

Responsible Partner		3

Milestone 1.	All the isolates of the selected 4 serotypes supplied to Partner 3, with the corresponding historical data transmitted (by month 1).

Milestone 2.	End of Preparation and Control of the four Master Seeds (Milestone 1 + 8 month (

by month 9).

sub-deliverable 1.	Field Isolates of BTV of serotypes 2, 4, 9 and 16 collected in appropriate conditions, with all necessary documentation concerning their history, and suitable for vaccine production.

sub-deliverable 2.	Master Virus Seeds of BTV of serotypes 2, 4, 9 and 16, produced in GMP conditions, with adequate QA and QC records (including Certificate of Freedom from Extraneous Agents), and suitable for vaccine production.

# Description of work

##### Task 8:

sub-task 1 - Partner 1 will collect, prepare, and supply to Partner 3, an appropriate range of field isolates of each of the BTV serotypes present in EU and neighboring countries (serotypes 2, 4, 9 and 16).

sub-task 2 - These isolates, selected by Partner 3, will be sent to a recognised laboratory having the expertise to properly prepare the four Master Virus Seeds and to test them for freedom from extraneous agents according to European Directives 81/851/EEC, 81/852/EEC, 91/412/EEC and European Pharmacopoeia.

# Objectives

To establish a collection of Blue Tongue Virus field strains of each selected type (2, 4, 9 and 16) from EU countries, and from neighboring countries.

To select suitable candidate vaccine strains from the collection.

To prepare Master Seed Vaccine strains according to GMP requirements (freedom from extraneous agents).

WP2.  Methodologies for the development, testing and provision of inactivated vaccines against BTV

Workpackage number:		4.2

Start date or starting event:	0

End date:			month 23

Responsible Partner:		3

# Objectives

To determine and measure:

- Parameters for BTV culture on BHK Cell in suspension (types 2, 4, 9 and 16).

- Parameters for complete inactivation.

- Parameters for concentration and purification of Blue Tongue Virus suspensions.

# Description of work

Task 8:

sub-task 3 - When proved to be compliant with European Directives 81/851/EEC, 81/852/EEC, 91/412/EEC and European Pharmacopoeia, the vaccine strains will be transferred to Partner 3 and will be adapted to cell culture at the pilot, then industrial scale.

sub-task 4 - Techniques for the quantification of the antigen will be developed and validated by Partner 3 for optimisation of the growth parameters.

sub-task 5 - Existing industrial methods for the inactivation of viral suspensions will be applied to Blue Tongue Virus in order to select the most appropriate one (or combination of two). When selected, the method will be optimised (Concentration of the inactivating agent, Duration of the Inactivation process).

The reproducibility of the selected process and its compliance with European Pharmacopoeia will be evaluated and validated by the appropriate methods (kinetics of Inactivation, control on cell culture).

The actual inactivation of viral suspensions will be tested by additional methods (several cell cultures known to be susceptible to BTV, injection to susceptible animals).

sub-task 6 : The suspension will be concentrated and purified at the industrial scale using several technologies. Then the selected method will be optimised and validated.

sub-deliverable 3.	Large volume of virus suspensions.

sub-deliverable 4.	Validated technique of quantification of the antigen and optimised vaccine production.

sub-deliverable 5.	Fully validated method for inactivating suspensions of BTV at industrial scale.

sub-deliverable 6.	Concentrated and purified antigen ready for formulation.

Milestone 3.	Availability of large volume of virus suspensions. (Milestone 2 + 6 months (

by month 15).

Milestone 4.	Method validated for the quantification of the antigen (Milestone 2 + 7 months (

by month 16).

Milestone 5.	Method validated for the inactivation of the four serotypes of BTV

(Milestone 2 + 8 months (by month 17).

Milestone 6.	Obtaining of industrial batches of concentrated and purified antigen by established methods

(Milestone 5 + 6 months (by month 23).

WP2.	   Methodologies for the development, testing and provision of inactivated vaccines against BTV

Workpackage number:		4.3

Start date or starting event:	0

End date:			month 36

Responsible Partner:		3

# Objectives

To establish reliable Safety and Potency tests in target species, and to explore the Non Structural Protein (NSP) serology.

To determine a dose-effect relation to select the commercial antigen payload according to BTV type and nature of adjuvant.

To compare the efficacy of the selected inactivated vaccine with existing live virus vaccines by challenge.

To study the duration of immunity by serology in target species.

To test sera of vaccinates for the absence of Non Structural Proteins antibodies.

# Description of work

Tasks 8 and 9:

sub-task 7 - Appropriate challenge methods should be developed in target species to assess the potency of the different vaccines (inactivated and live attenuated). Safety test will be carried out according to the general Monograph of European Pharmacopoeia.

Sera from vaccinated and control animals will be collected pre- and post-challenge to investigate the possibility to differentiate vaccinates from infected animals through NSP antibodies.

sub-task 8 - To prepare experimental vaccines, a range of antigenic payloads will be formulated with different adjuvants, including novel (slow release) delivery systems.

The dose-effect relation for each type of vaccine will allow to select the most efficacious formulation. The safety

test will confirm its suitability for field use.

sub-task 9 - The selected vaccine will be tested by challenge in sheep together with existing live virus vaccines in the facilities of Partner 1.

sub-task 10 - The vaccine will be tested in all target species for duration of immunity (by serology).

sub-task 11 - Serum collected from animal vaccinated should be tested by Western-Blot or ELISA if available to look for antibodies directed against non structural proteins.

sub-deliverable 7.	Implementation of Safety and Potency tests, and evaluation of NSP antibody

detection method.

sub-deliverable 8.	Formulation of the vaccine.

sub-deliverable 9.	Efficacy data related to the new inactivated vaccine, compared with existing live vaccine.

sub-deliverable 10.	Duration of immunity established in all target species.

sub-deliverable 11.	Possibility to differentiate vaccinated from infected animals (if confirmed).

Milestone 7.	Safety and Potency methods established. (by month 20).

Milestone 8.	Formulation of the vaccine finalised (Milestone 6 + 4 months by month 27).

Milestone 9.	Results of the challenge test available in sheep (by month 30).

Milestone 10.	Results of the Duration of immunity available in all target species (by month 36).

Milestone 11.	Results of the Western-Blot and/or Elisa test available (by month 32).

WP2					Workpackage description

OVI

GVS

ULSOP

MERIAL

LSHTM

I.A.H. (Coordinator)

School of Pharmacy, UK

–

ULSOP

London School of Hygiene & Tropical Medicine, UK

–

LSHTM

Veterinary Services, Greece

–

GVS

, France

Merial

–

MERIAL

Veterinary Institute, South Africa

Onderstepoort

–

OVI

The Institute for Animal Health, UK – Coordinator

–

IAH